GALIL

W O R K D E S K

Shared Data & Access Guide

One company database, logins, a protected Budgets tab, and automatic backups

Version 1.0 · July 2026 · Galil Technical Communication · prepared for Danny Gelman

# Contents

Tip: if the list above appears empty or outdated, right-click it in Word and choose Update Field.

# 1. What this guide answers

Today every WorkDesk user's data lives in their own browser. That was the right way to build and prove the tool; it is the wrong way to run it company-wide. This guide answers the questions raised for the rollout:

- Can Microsoft Access be the database? Can Dropbox or OneDrive hold the live data?

- How do ~20 people (growing to 50, possibly 100) share one always-available dataset?

- How is the Budgets tab restricted to PMs/managers and the CEO — with accountants added later?

- How does the data get backed up automatically to the company's cloud?

- What happens to the current AppSheet app, and how does existing data move over?

## 1.1 The short answers

| Question | Short answer |
| --- | --- |
| Microsoft Access as the database? | No — Access is a desktop file database. Web browsers cannot talk to it, and sharing an .accdb through Dropbox/OneDrive with simultaneous users is a well-known recipe for conflicts and file corruption. Details in chapter 2. |
| Dropbox / OneDrive as the live data store? | No for the live database (simultaneous edits from 20 people would overwrite each other, and file-level sharing cannot hide the budgets from anyone who can open the file). Yes, emphatically, as the backup destination. Chapter 3. |
| So what instead? | A hosted database with logins — the recommendation is Supabase, a managed PostgreSQL service. WorkDesk keeps its exact look and workflow; only the storage layer changes. Nothing is installed on any employee's computer or on a company server. Chapters 4–6. |
| The Budgets restriction? | Enforced by the database itself (“row-level security”), not just hidden in the app — an employee cannot reach budget data even with technical tricks. Roles: employee, manager, CEO, accountant. Chapter 6. |
| Backups? | Three layers: the database service's own daily backups, a scheduled export into OneDrive/Dropbox, and the in-app manual backup. Chapter 7. |
| Scale 20 → 50 → 100 people? | Trivial for any real database. WorkDesk's data volume is tiny — a year of 100 people logging daily is well under 1% of even the free database tier. Chapter 8. |

# 2. Why not Microsoft Access

Access is a fine product for what it is: a desktop database with forms and reports, living in a single .accdb file, edited through the Access program on a Windows PC. The problems for WorkDesk are structural, not a matter of effort:

- Browsers cannot connect to it. WorkDesk runs in the browser; an .accdb file has no web interface. Bridging the two would mean building and hosting a Windows server component — more moving parts than a real database, with none of the benefits.

- Multi-user Access requires an office LAN file share. Access handles simultaneous users through record locking on a local network file share. It was never designed for 20 people over the internet.

- Access + Dropbox/OneDrive is a corruption story. Sync clients copy the whole file. Two people editing at once produces “conflicted copy” duplicates at best and a damaged database at worst — this is one of the most repeated warnings in the Access community and in Microsoft's own guidance.

- No role separation for our case. Anyone who can open the file can read every table, budgets included.

Where Access could still play: as a personal reporting shell for the accountant — importing WorkDesk's exported Excel files into a local Access database for their own queries. Optional, and never the system of record.

# 3. Why not Dropbox / OneDrive as the live store

It is tempting: the data is one JSON file today, and the company already lives on Dropbox and OneDrive. Three reasons it fails as the live database — and one job it is perfect for:

- Simultaneous edits overwrite each other. File sync has no concept of merging rows. If Maya logs an entry at 16:02 and Danny logs one at 16:03 from another machine, whichever file syncs last wins and the other entry silently disappears. With 20 daily users this is not a risk, it is a certainty.

- No partial permissions. Sharing is per file or folder. Anyone who can read the data file reads the budgets in it. Hiding the tab in the app would be cosmetic — the file itself is the data.

- No always-on service. A browser app cannot reliably and safely read/write files in a synced folder; routing through the Dropbox/OneDrive APIs is possible but recreates all of the above conflicts with extra engineering.

The right job for Dropbox/OneDrive: the backup shelf. A dated copy of the whole database lands there on schedule, next to the company's other documents, restorable at any time. Chapter 7 sets this up.

# 4. What “done right” requires

Four capabilities, and where each must live:

| Requirement | What it means | Where it must be enforced |
| --- | --- | --- |
| One central store | Every entry, plan, expense, budget, and list lives in one database all browsers talk to. No more per-browser islands. | A database service |
| Logins | Each employee signs in with their company email. The app knows who is acting, so entries carry a reliable author and managers can see the team. | An authentication service |
| Roles | Employee / Manager / CEO / Accountant. The Budgets tab (and its data) only for the last three. | The database — not the app. Hiding a tab in the browser stops nobody curious; the database refusing to return budget rows stops everybody. |
| Backups | Automatic, scheduled, restorable, with copies on company storage. | The database service + a scheduled export |

This is the honest core of the permissions question: real restriction happens on the server. The app will also hide the Budgets tab from employees — but the guarantee comes from the database's row-level security rules, which check the signed-in user's role before returning a single budget row.

# 5. The options, compared honestly

| Option | What it is | Fit for Galil |
| --- | --- | --- |
| A. Supabase (recommended) | A managed PostgreSQL database with built-in logins, role rules (row-level security), automatic APIs, and backups. Nothing to install or maintain; WorkDesk connects to it directly from the browser. | Best fit. Keeps WorkDesk exactly as it is, adds logins + real roles, free to pilot, ~$25/month in production. The rest of this guide assumes it. |
| B. Microsoft SharePoint Lists / Dataverse + Power Apps | Rebuilding the tool inside Microsoft's low-code platform, storing data in Lists or Dataverse. | Fits a “Microsoft-only” IT mandate, and permissions are solid — but it means abandoning WorkDesk's interface and rebuilding in Power Apps, plus per-user licensing for Dataverse. Only worth it if IT requires it. |
| C. Keep / extend AppSheet | The current tool. AppSheet already provides logins, roles (“security filters”), and cloud data. | Zero migration — but it is the experience the team is moving away from, and WorkDesk's budgets/exports would have to be rebuilt inside AppSheet's constraints. |
| D. Self-host on a company server | A small Node + PostgreSQL/SQLite backend installed on Galil's own server, data fully in-house. | Maximum control, but Galil becomes the database administrator: updates, TLS certificates, uptime, and backup discipline. Not recommended without a dedicated IT owner. |

Recommendation: Option A. It is the only path that keeps the WorkDesk the team already likes, enforces the Budgets restriction properly, needs no installation anywhere, and costs less per month than one billable hour.

# 6. The recommended setup (Supabase)

## 6.1 How it fits together

Every employee opens the same WorkDesk address and signs in with their company email. The app then reads and writes the shared database instead of the browser's local storage. In pictures, in words:

Employee browsers → sign in (email + password) ↓ WorkDesk app (same interface as today) ↓ Supabase — one PostgreSQL database in the cloud: profiles (name, role) · entries · plans · expenses budgets (role-protected) · lists · settings ↓ Daily automatic backups + scheduled copy → OneDrive / Dropbox

## 6.2 Roles and the permission matrix

Each person's profile carries a role, set by the administrator (Danny / the CEO). The database enforces this matrix on every single request:

| Ability | Employee | Manager / PM | CEO | Accountant (later) |
| --- | --- | --- | --- | --- |
| Log own time / plans / expenses | Yes | Yes | Yes | Yes |
| See the whole team's entries & dashboard | Yes | Yes | Yes | Yes |
| Edit lists (clients, projects, people, types) | Yes | Yes | Yes | Yes |
| See & manage the Budgets tab | No — tab hidden and data blocked | Yes | Yes | Yes (read + export at minimum; write if desired) |
| Set people's roles | No | No | Yes | No |

Adding the accountant later is a one-line change: create their login, set the role. No new software.

## 6.3 What changes in the app — and what doesn't

- Unchanged: every screen, picker, export, and habit in the User Guide. The team will not need retraining.

- New: a login screen; entries appear for everyone within moments of being logged; the Assignee field defaults to the signed-in person; the Budgets tab appears only for permitted roles; an admin corner for the CEO to manage people and roles.

- Retired: the per-browser storage (kept only as an offline fallback), and eventually the AppSheet app.

## 6.4 What it takes to get there

- Create the account (Danny, ~15 minutes). Sign up at supabase.com, create a project named galil-workdesk, choose a region close to Israel (EU — e.g. Frankfurt), and keep the project's URL and key.

- Convert WorkDesk (next build phase, with Claude). The storage layer is swapped for database calls, the login screen and role logic are added, and the database tables + security rules are created from a prepared script. The app was structured from day one so this swap does not disturb the interface.

- Load the data. Existing WorkDesk backups import directly (same field names). AppSheet data is exported to Excel/CSV from its Google Sheet, converted once, and imported — chapter 9.

- Pilot, then roll out. One week with 3–5 people (Danny + one manager + a few employees), then create the remaining logins and share the address. AppSheet runs in parallel for one overlap week, then is retired.

# 7. Backups — three layers

| Layer | What | Cadence | Where it lives |
| --- | --- | --- | --- |
| 1. Database service backups | Supabase's automatic daily backups of the whole database (included from the Pro plan; about a week of restore points). | Daily, automatic | Inside the database service |
| 2. Company-cloud copy | A scheduled export of all tables to a dated JSON/Excel file placed in a dedicated OneDrive or Dropbox folder (via Power Automate, Make.com, or a small scheduled script — set up once during the build phase). | Weekly (or daily if preferred) | Galil's OneDrive / Dropbox — your requirement, satisfied |
| 3. Manual snapshot | The in-app ⚙ → Download backup, kept before risky moments (big imports, restructuring). | On demand | Wherever you save it |

Layer 2 is the direct answer to “I need a backup on our drive/cloud”: the company's own storage always holds a recent, restorable copy, independent of the database provider.

# 8. Costs and scale

| Stage | Plan | Cost | Notes (prices as of July 2026 — confirm at supabase.com/pricing) |
| --- | --- | --- | --- |
| Build & pilot | Supabase Free | $0 | 500 MB database, 50,000 monthly users — vast headroom. Two caveats: no automatic backups on the free plan (layer 2 + 3 cover the pilot), and a free project pauses after 7 idle days (fine during a pilot; resume is one click, data kept). |
| Production (~20 people) | Supabase Pro | ~$25 / month | Daily automatic backups, no pausing, 8 GB database. This is the plan to run the company on. |
| 50 → 100 people | Supabase Pro (same) | ~$25 / month | Still the same plan. 100 people logging ~250 entries a year is roughly 25,000 small rows annually — around 1% of even the free tier's storage. User counts and traffic are far below any limit. |

For comparison: AppSheet's per-user subscription for 20+ users typically costs more per month than this entire setup.

# 9. Migration from AppSheet and today's WorkDesk

- Freeze a date. Announce that from Monday X, time/planning/budgets live in WorkDesk.

- Export AppSheet's data. AppSheet stores data in its backing source (usually a Google Sheet) — download it as Excel/CSV. Include the time log, plans, and any budget records.

- Convert once. Hand the exported files to Claude; they are mapped to WorkDesk's fields (date, assignee, client, project, red/yellow hours, descriptions) and loaded into the database. Historical data arrives filterable and exportable like everything else.

- Import the vocabulary. Clients, projects, people, and expense types load via the lists-import format — one JSON file, chapter 8.2 of the User Guide.

- Anyone's local WorkDesk data (from the current version) imports via their ⚙ backup file — nothing done so far is lost.

# 10. Decisions needed & next step

- Confirm option A (hosted database / Supabase) — or flag if IT mandates the Microsoft-only route, and chapter 5B becomes the plan.

- List the roles: who is Manager/PM, who administers (CEO), whether the accountant joins now or later.

- Pick the backup folder (OneDrive or Dropbox) and cadence (weekly is the sensible default).

- Create the Supabase account (15 minutes, free) when ready.

With those four answers, the next build phase turns this guide into the running system: the multi-user WorkDesk with logins, the protected Budgets tab, and the automated backup flow — delivered and documented the same way every version so far has been.

# 11. Questions likely to come up

| Question | Answer |
| --- | --- |
| Do employees install anything? | No. Same address as today, now with a login. Works on any browser, including phones. |
| What if the internet is down? | The shared database needs a connection — like AppSheet, OneDrive, and email today. The current per-browser version remains usable offline as a personal fallback. |
| Can data still be lost? | Three independent backup layers would all have to fail simultaneously. The realistic risks shift to the mundane: someone deleting a record (Undo + backups cover it) or a forgotten password (admin reset). |
| Do we stop using Dropbox/OneDrive? | No — they keep their real jobs: company documents, and now also the standing backup shelf for WorkDesk. |
| Hebrew names and text? | Fully supported end to end — database, app, and Excel exports. |
| Is our data private? | The database is password-protected per user, encrypted in transit, hosted in an EU region, and exportable in full at any time — no lock-in. For stricter requirements later, option D (self-hosting) remains open, and the data moves with a standard export. |
| Why not just make the current app save to OneDrive? | Chapter 3 — simultaneous edits would overwrite each other and budgets could not be protected. It would feel fine with one user and fail quietly with twenty. |

Prepared as the decision basis for WorkDesk's multi-user phase. Questions and decisions to Danny; the build follows the same request → deliver → document cycle as every WorkDesk release.